Valley County Airport Commission

Wednesday, July 13, 2016

Wokal Field Airport Terminal Building

100 Airport Road

Glasgow, MT

PRESENT: Jayson Nelson, Russell Leader, Darrell Morehouse, Kristie Brabeck, Airport Manager Lucas Locke, and Secretary Jenny Reinhardt.

OTHERS:  County Commissioner Paul Tweten

The meeting was called to order at 6:00 p.m. by Chairman Jayson Nelson.  Chairman Nelson called for public comment.  There wasn’t any public comment.

County Commissioners have not appointed a replacement for Paul Koski on the Airport Commission.  Mike Guttenberg was suggested as a member.  He would not be available for Wednesday night meetings.  It was decided to move the meeting time to the first Tuesday of the month at 6:00 p.m.

The minutes of the June 13, 2016 and special meeting of June 27, 2016 were reviewed.  There being no corrections or additions, a motion were made by Kristie Brabeck and seconded by Russell Leader to approve the minutes.  Motion carried.

ELECTION OF OFFICERS:  Chair Jayson Nelson asked for nominations for Chair and Vice-Chair.  Darrell Morehouse nominated Jayson Nelson as Chair and Russell Leader as Vice-Chair.  There being no other nominations, the nominations closed and Jayson Nelson was elected Chair and Russell Leaser was elected Vice-Chair by acclamation.

The following claims were presented for review and approval.  Jenny said that we need invoices or receipts for equipment purchase for the tractor from Lanny Hanson.

CLAIMS:

| JUNE |  |  |
| --- | --- | --- |
| All Seasons Home Center | Supplies-maint (wood for door frame | $ 8.33 |
| Big Valley Water | 1-5 gal. water for terminal | 5.00 |
| CityServiceValcon | Supplies- 9001 gal. jet fuel | 19,970.46 |
| CityServiceValcon | June-network access fee | 30.00 |
| D&G Sports & Western | Supplies –clothing | 199.80 |
| Ezzie’s Wholesale Inc. | Supplies -25.38 gal unleaded gas | 53.32 |
| Farm Equipment Sales | Supplies-parts for small J.D. mower | 248.71 |
| Glasgow Courier | Notice for special meeting | 32.00 |
| Havre Laundry | Clean mats | 26.32 |
| Markle’s Inc. | Supplies-cleaning | 12.99 |
| MDU | Utilities | 117.91 |
| NorthWestern Energy | Utilities | 1,005.04 |
| S & S Welding Supply LLC | Supplies-nitrogen | 67.50 |
| Scottie Express Wash | Self service wash (courtesy car) | 10.00 |
| Town of Opheim | Airport –mowing & utilities | 2,683.41 |
| Windsock Sky Park Properties | Ft Peck airport-maint. | 3,807.00 |
| Visa | Supplies-sectional maps | 21.45 |
| Zerbe Bros. Inc. | Supplies-cylinder & hose for Wausau plow | 796.89 |
| TOTAL |  | $ 29,096.13 |
| FUND 4050 |  |  |
| Century Construction | Phase 1 & 2 | $242,834.16 |
| DOWL | Phase 2 & 4 services | 25,618.69 |
| MT Dept. of Revenue | 1% Contractor Receipts withholding | 2,452.87 |
| TOTAL |  | $270,905.72 |
| JULY |  |  |
| Big Valley Water | Cdd water spout & 2-5 gal. water | $ 20.00 |
| CarQuest | Supplies-equipment (battery) | 146.71 |
| Ezzie’s Wholesale Inc. | Supplies-fire extinguisher & bracket | 224.50 |
| Hi-Tech Electric Inc. | Maint. Outlet in terminal lobby | 76.09 |
| Hi-Tech Electric Inc. | Install LED lights in hangar | 16,866.00 |
| Leader, Russell | Replace window | 26.26 |
| L&D Signs | Wokal Field lettering & magnetic lettering | 60.00 |
| Markle’s Inc. | Supplies-maint. (paint for terminal) | 159.96 |
| Markle’s Inc. | Credit | -18.47 |
| Markle’s Inc. | Supplies-oil dri absorbent | 38.97 |
| Markle’s Inc. | Supplies-wall plates, switch & painting supplies | 152.36 |
| MDU | Utilities | 54.42 |
| NorthWestern Energy | Utilities | 237.43 |
| Norval Electric | Hinsdale-utilities | 30.44 |
| S&S Welding Supply LLC | Supplies-aviation oxygen & nitrogen | 277.50 |
| US Bank Trust | Loan pmt-interest | 68.47 |
| US Bank Trust | Loan pmt-interest | 463.35 |
| Visa | Supplies- air compressor & maint. Kit | 1,498.99 |
| TOTAL |  | $ 20,382.98 |

A motion made by Darrell Morehouse and seconded by Kristie Brabeck to approve the claims.  Motion carried.

FINANCE REPORT:  Secretary Reinhardt said the cash balance on June 30th was $110,020.00.  This was $10,413.44 less than last year; however; there is a receivable of $6,360.00 for a payment from the Intercap Loan.  The receivables for fuel sales were $30,789.95.  That is $3,700.00 more than last year.  With the receivables added to the actual revenue for fuel, fuel sales were $501,123.85.  That is $68,876.15 less than the budget estimate.

Revenue for FY 2016:

$802,066.60   Actual Revenue

40,706.34   Receivables

$842,772.94   Total Revenue

FUEL SALES REPORT

|  | June 2015 | June 2016 | % Change |
| --- | --- | --- | --- |
| AvGas | 3,720 | 3,585 | -3.6% |
| Jet Fuel | 6,425 | 7,700 | 19.8% |
| Total | 10,145 | 11,285 | 11.2% |

2015 Jan 1 – June 30: 	55,255

2016 Jan 1 – June 30: 	60,807

Change:		10.1%

Fuel Prices:	Jet Inventory: 6,700

Jet-A Purchased at $2.22 on 6/20/2016

Our Current Price is $3.55

Markup: $1.33

Current wholesale is $2.13

100LL Inventory: 4,450

Avgas was purchased at $3.41 on 5/11/2016

Our Current Price is $4.23

Markup: $1.10

Current wholesale is $3.43

Annual Sales Report

Avgas		Jet-A		Oxygen	Call Outs	 Hangar

FY 15	         40,202 gal.          75,734 gal.         59                    193                87

FY 16           33,162 gal.          92,912  gal.        66                    240                77

Change          -17.51%                +22.68%        +11.86%          +24.35%       -11.49%

AIRPORT MANAGER’S REPORT

June Airport Operations:	436

New LED lights have been installed in the Commercial Hangar. When we are able to access the Martin hangar those lights will be replaced as well.

New air compressor has been ordered. Outlets for the compressor have been installed in the Commercial Hangar and Snow Removal Building.

Construction has been slowed due to the rain. Century has taken most of the week off. They plan to return to work on Thursday if the weather is good and the haul road is usable.

The construction delay has pushed the final runway painting to mid September. Final paint has to be at least 30 days after the last of the asphalt has been placed.

Fuel Farm Construction: The cabinets and fuel tanks are scheduled to be shipped from the manufacturer on July 15. Everything gets shipped to O’Day plant in Fargo where it will be assembled then shipped to Glasgow.

Additional soil samples were taken by Cam Shipp for the DEQ. DEQ wanted the additional samples to test for lead in the soil. DEQ said that they would not hold up our construction projects.

Fly In Saturday September 17

CAPE AIR REPORT

No report

OLD BUSINESS

TAXIWAY PROJECT –  Weather has halted the project.  Project approximately one week behind.

Engineer’s Report:  Century will continue work on Thursday pending the drying out of haul road;

Work on parking lot begins week of July 18; and

Paving the week of 7/25

FUEL FARM –

Engineer’s Report:  Cabinets should ship from Fuel Tech to O’Day on 7/15;

O’Day will be onsite in early August to install everything; and

Remaining bollards and fence will be installed after tanks are set.

Expenditures to date $190,715.82

FUEL LINE LEAK – DEQ sent a letter stating that they would not close the project. They want a soil sample for lead.  DEQ won’t hold up construction or paving regarding the taxiway reconstruction and pavement maintenance.    Cam Shipp took the additional soil samples requested by the DEQ.  Samples sent to Alpine Analytical.

NEW BUSINESS

None

OTHER

C.C. Tweten said that the Hinsdale matter is settled.  Lucas will print out the form to close the north/south runway at the Hinsdale Airport.  It will have to be filed with the FAA.

There being no other business, the meeting adjourned at 7:15 p.m.

The next meeting is Tuesday, August 2, 2016 at 6:00 p.m. in the airport terminal.

APPROVED BY:			DATE		              SUBMITTED BY:

Jayson Nelson	           	Aug. 2, 2016		             Jenny Reinhardt

Jayson Nelson, Chair						Jenny Reinhardt, Secretary